Product backlog

| ID | Title | Epic | User Story | Priority (MoSCoW) | Status | Acceptance Criteria | Functional Requirements | Non-Functional Requirements | Original Estimate | Actual Effort |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Request Interceptor | Continuous Validation | As a system, I want all protected requests intercepted so that session validation can occur before access is granted | Must | Pending | 1. Middleware intercepts all protected API requests 2. Unauthorized routes cannot bypass interceptor 3. System maintains request flow without errors | Implement middleware interceptor to capture incoming requests and forward them for validation | Request validation latency should be minimal (<50ms) and should not affect system performance | 3 days |  |
| 2 | Session Metadata Capture | Continuous Validation | As a system, I want token, IP, and User-Agent extracted so that session identity can be verified | Must | Pending | 1. Token extracted successfully 2. IP and UA captured 3. Metadata stored in session DB | Implement token parsing and metadata extraction module | Extraction process should be efficient and not increase server load | 2 days |  |
| 3 | Context Binding | Context Binding | As a system, I want tokens bound to contextual attributes so misuse of tokens can be detected | Must | Pending | 1. Context attributes stored 2. Device fingerprint generated 3. Session mapping completed | Implement fingerprint generation and session binding logic | Context storage must be secure and tamper-resistant | 3 days |  |
| 4 | Mismatch Detection | Context Binding | As a system, I want contextual mismatches detected so anomalous sessions trigger risk scoring | Must | Pending | 1. IP mismatch detected 2. UA mismatch detected 3. Device mismatch detected | Implement validation rules for attribute comparison | Detection accuracy should be high with minimal false positives | 2 days |  |
| 5 | Risk Engine | Risk Evaluation | As a system, I want rule-based risk scoring so anomalous sessions can be classified | Must | Pending | 1. Risk score generated 2. Rules applied correctly 3. Risk logged in database | Implement deterministic rule-based scoring module | Risk evaluation must be fast and scalable | 3 days |  |
| 6 | Decision Engine | Enforcement | As a system, I want decisions mapped to risk levels so appropriate security action is taken | Must | Pending | 1. Low risk allows request 2. Medium risk triggers step-up auth 3. High risk terminates session | Implement policy-based decision logic | Decision engine should scale with concurrent sessions | 3 days |  |
| 7 | Session Termination | Enforcement | As a system, I want high-risk sessions terminated so compromised access is prevented | Should | Pending | 1. Session invalidated 2. Token revoked 3. Further access denied | Implement session invalidation and token revocation | Session termination should be immediate and reliable | 2 days |  |
| 8 | Audit Logging | Logging | As a system, I want session events logged so forensic investigation and monitoring are possible | Should | Pending | 1. Logs recorded for each event 2. Risk level stored 3. Timestamp maintained | Implement centralized logging module | Logs must be tamper-proof and highly available | 2 days |  |
| 9 | Alert Generation | Logging | As a system, I want alerts generated for critical risks so administrators can respond quickly | Could | Pending | 1. Alerts triggered for critical risk 2. Admin notified 3. Alerts recorded in system | Implement alert generation and notification module | Alert system should have high availability | 2 days |  |
| 10 | Modular Architecture | Architecture | As a researcher, I want modular system design so AI-based risk engines can be integrated in the future | Could | Pending | 1. Components decoupled 2. Interfaces defined 3. Extensible architecture validated | Implement modular middleware-based architecture | System must be maintainable and extensible | 3 days |  |